Training Implementation Plan

##### SECTION 1:  ADMINISTRATION

Lesson 1 – TRAINING IMPLEMENTATION PLAN (basic course)

1.	Course

| Course No./Title: | Enterprise Project Management |
| --- | --- |
| Lesson Title: | Introduction to TRAINING IMPLEMENTATION PLAN |
| Training Objective(s): | Demonstrate a knowledge of TRAINING IMPLEMENTATION PLAN |
| Enabling Objective(s): | EO 1.1 Demonstrate a knowledge of TRAINING IMPLEMENTATION PLAN EO 1.2 Explain roles and responsibilities EO 1.3 Load the TRAINING IMPLEMENTATION PLAN programme EO 1.4 Demonstrate an understanding of the user guide EO 1.5 Describe the functional areas of TRAINING IMPLEMENTATION PLAN EO 1.6 Navigate around the application |
| Issue no. | 1 |
| Review Date: | As per CTP front cover |

2.	Administration

| Duration: | 1 period |
| --- | --- |
| Location: | Suitable classroom |
| Reference(s): | TRAINING IMPLEMENTATION PLAN2010 User Guide |

3.	Resources

| Handouts: | TRAINING IMPLEMENTATION PLAN User Guide, TRAINING IMPLEMENTATION PLAN2010 Training account log on |
| --- | --- |
| Exercises: | Deliver using EDIP principles |
| Equipment: | 1 x PC with TRAINING IMPLEMENTATION PLAN access per student, PowerPoint, projector & screen |
| Preparation: | Prepare power point presentation Ensure training environment is clean from changes made during the previous course Print sufficient User Guides Ensure each student PC can access TRAINING IMPLEMENTATION PLAN training area Ensure each student has a DII login Issue TRAINING IMPLEMENTATION PLAN training login |

4.	Risk Assessment(s)

| 1 | Poor plan management due to insufficient knowledge of the application |
| --- | --- |
| 2. | Potential to amend others’ data and render it un-usable or inaccurate |

SECTION 2:  EXECUTION

# PART 1: INTRODUCTION

1.	Aim:

This training course has been designed to provide delegates with a "fast track" insight into how to use TRAINING IMPLEMENTATION PLAN 2010. Following the course delegates will have a good understanding of how to produce resource driven project plans.

2.	Who the course is aimed at:

The course is aimed at new users of MS Project 2007 who want to familiarise themselves with the basic concepts of the software. Note: No previous experience of either project management or the software is required, but delegates should have experience of using Microsoft Windows due to the interactive nature of the course.

3.	Course format

- Introduction

- Admin brief (see admin brief within CTP)

- Objectives

- Introduction to MS project 2007

## PART 2: LESSON DELIVERY

Create your project plan Input tasks and create a WBS (work breakdown structure) Tasks and summary tasks Milestones Deadlines Constraints Give your tasks an initial duration / first global assessment Estimated / Elapsed / Normal duration Determine the task dependencies FS / SS / FF Lag / Lead time Define your resources Functional / Named resources / Group resources Grouping resources Edit calendar information for your resources Assign resources to your tasks Assign resources button Form view Fine-tune your schedule W = D * U Check task type Effort drive tasks Check over-allocation Format your schedule Format Bar Styles for all objects Format Bar for one specific object Track your schedule Save the baseline Choose your tracking method & enter actual values Using percentages Using actual duration and actual start/finish Using actual work Using time-scaled views (task and resource usage) Evaluate the progress and adapt your planning Communicate plan information Through printing By creating print screens With the help of reports By exporting information to excel

METHODS & MEDIA

Instructor Student Ratio - 1 Instructor to 12 students Students are to bring a BURN laptops MS Project 2007 installed

# PART 1: CONSOLIDATION

Summary:

By the end of this course you will have a good working knowledge of MS Project basics. You will feel confident using Project and be able to define, schedule and monitor tasks using a variety of tools and views. You will also use project to help manage resources and costs; to set plans, deadlines and schedules. At this level you will be able to track your project and create and print Gantt charts and reports.

4.	References:

MS Project 2007 Quick Guide